Minutes of the Maeser Water Improvement District Board of Trustees meeting held at 1:00 P.M. on August 13th, 2026 at 1063 North 2500 West, Vernal, Utah.

Present:  Chairman: Richard K. Jolley, Trustees: Nolan Jackson, Kevin VanTassell, Robert Leake, GaLynn Oaks, Staff: Andrew Dutson, Branden Lammert, Cameron Durrant

Prayer: Richard Jolley

Pledge of Allegiance: GaLynn Oaks led those in attendance in the pledge of allegiance.

Public Attendees: Talon Mortenson Jones & DeMille engineering, Craig Nebeker Sunrise Engineering, Glen Fleener

Approval of July 9th 2026 board meeting minutes: Correct to clarify that we already have no-fault insurance, but that we want to increase it. Also clarify that Branden is not needing contractors for Sewer Master Plan, but for other projects while he works on the sewer master plan. Robert Motioned. Kevin 2nd. All in favor.

Follow up July 9th board meeting minutes:

Vernal City Annexation protest update: Andrew submitted a letter of protest. The waiver of consent has been signed and agreed to.

Update on Hendricks service abandonment at 2242 W 1500 N: Branden reported that we had to contact the sheriff again. The squatters were using a backhoe on the property. Neighbors around the service location were concerned that the squatters were attempting to illegally tunnel to the main line and might inadvertently breach the sewer line in the process. The sheriff’s department has been in contact with the Department of Health to inform them of this issue. We will continue to keep watch over the property in order to prevent potential health hazards caused by the actions of the squatters.

Draft Personnel Policy update: Andrew reported that work on the purchasing and IT policy was nearly complete. He will be working with Cameron to create a policy for the storage and disposal of records in order to preserve storage space. The board discussed the possibility of employing a shredder service to assist in disposal of public records that had met the end of their appropriate lifetime. The board also discussed the importance of having a board member witness each instance of disposal to ensure that the process was done in accordance with approved state guidelines. Andrew also reported that he has designed the personnel policy such that the document can be easily modified with future policy updates without needing to redraft the entire document each time.

Painted Hills Well iron removal project and funding update: Talon reported on the price estimate and available ways the facility could be expanded. In order to expand without going past the property line, we will need to branch off the sides of the existing building. Filter prices are approximately $600,000, with the full project package amounting to approximately $621,000.00. Kevin motioned to apply to CIB. Robert 2nd. All in favor.

Painted Hills water seepage update: Branden reached out to a leak detection company, DBA American Leak Detection. It would cost about $2,500.00 for them to detect the leak. Nolan motioned to approve the expenditure. Kevin 2nd. All in favor.

Hazard assessment emergency response plan update: Andrew reported that Craig worked on the emergency response plan. He is working on updating GIS. Craig thinks the plan is ready to submit. We will complete changes to the emergency response plan and submit the plan by the next meeting.

Branden Lammert service credit discussion: Branden reported that if he were to purchase a service credit, he would need to retire. He proposed raising his salary instead to gradually pay off for the credit. He plans to retire in 3 years. Branden will propose a planned adjustment to his salary during the next meeting to be implemented next September.

Report from Staff:

Cameron Durrant Notary Completion: Cameron reported that he has completed his training to be a notary and can now serve in that capacity.

PEHP refund for Long-Term Disability payments: Branden reported that we received a refund of approximately $2,000.00 from the Long Term Disability payments due to PEHP reducing their rates.

New connection at 1235 N 3000 W: Branden reported that a new connection has been purchased at 1235 North 3000 West for the modular. The property will eventually have two connections, one 3/4 inch connection and one 1 inch connection so that the owner, Kelton , can build and develop to the west of the modular.

Tree trimming next Thursday, August 20th: Branden reported that Ryan Barker will begin trimming on August 20. It will cost $1500.00 per tree.

Sewer main repair in Pheasant Acres: Branden reported that we had a backup in Pheasant Acres. A section of the line had become blocked off and split by a 4 inch root mass from a cottonwood tree. The blockage has been undone and the line has been repaired. We are just waiting for asphalt.

Lead and copper sampling results: Andrew reported that the lead and copper sampling has been completed and that the results are looking good. We mailed the results of the samples to the property owners from which we attained the sampling data and submitted the results to the State.

Water Right Committee: Richard Jolley reported that a neighbor of his told him that Ashley Valley had raised rates. Craig reported that they have returned to their regular rates.

Sewer board report:

Board Meeting Report: Nolan reported that the sewer board meeting will not take place until the 18th.

New Business:

Dustin McCormick retirement follow-up: Cameron reported that he, Andrew, and Branden had discussed what the best retirement gift for Dustin would be. We determined that he would most appreciate a miter saw. Nolan motioned to approve gift. Robert 2nd. All in favor.

Closed Session: Kevin motioned to go into closed session. Robert 2nd. All in favor.

Robert motioned to go out of closed session. GaLynn 2nd. All in favor.

Review of bills paid: Robert motioned to accept into the record without exception the bills paid from 07/01/2026 to 07/31/2026. GaLynn 2nd. Richard yea, Kevin yea, Robert yea, GaLynn yea, Nolan yea. Motion carried.

Adjourn: Robert made a motion to adjourn, Nolan 2nd, all in favor.

APPROVED:

Cameron Durrant, Records Officer					Richard K. Jolley, Chairman